Minutes Registration No: 4

Meeting Date: 23/10/2025

Meeting Place: University		Meeting Hour: 14:00

| Project Name | AI assisted medical case simulation tool for medical school students |
| --- | --- |

|  | Name Surname | Signature |
| --- | --- | --- |
| Meeting Director | UMUT TABAK |  |
| Meeting Reporter | YUNUS ERDEM GÖKDAĞ |  |

|  | Name Surname | Institution/Unit | Affiliation | TEL/email | Signature |
| --- | --- | --- | --- | --- | --- |
| 1 | AHMET HAKTAN ERAY | AE | STUDENT |  |  |
| 2 | BERAT BORA ALTAŞ | CE | STUDENT |  |  |
| 3 | BERKE YEŞİLTEPECİK | ME | STUDENT |  |  |
| 4 | ERDEN ARIKAN | MCE | STUDENT |  |  |
| 5 | YUNUS ERDEM GÖKDAĞ | SE | STUDENT |  |  |
| 6 | OSMAN EREN ÖZEK | AE | STUDENT |  |  |

Agenda Points:

- Prompt improvement

- Edge case classification

- Prompt difficulty levels

- Training framework design

- Text-to-Speech integration

- Conversation memory and topic consistency

…………..

Decisions

| No | Which jobs to be done? | Who to do? | When to do? | Where to do? |
| --- | --- | --- | --- | --- |
| 1 | Evaluate existing prompt ideas, make necessary additions or removals, and refine them through a filtering process. | AHMET HAKTAN ERAY | 30/10/2025 | ONLINE |
| 2 | Discuss potential edge cases under the prompt section—defining boundaries and limitations such as how the system should respond in emergency scenarios (e.g., when the patient cannot speak) or when third-party inputs are involved. | BERAT BORA ALTAŞ | 30/10/2025 | ONLINE |
| 3 | Consider whether prompts should be categorized by diagnostic difficulty (e.g., easy, moderate, and hard to diagnose). The necessity and usefulness of this classification can be further discussed within the team. | BERKE YEŞİLTEPECİK | 30/10/2025 | ONLINE |
| 4 | Explore the idea of designing an educational framework aligned with the prompt classification, structured as beginner, intermediate, and advanced levels. | ERDEN ARIKAN | 30/10/2025 | ONLINE |
| 5 | Conduct basic research on text-to-speech resources and evaluate the possibility of integrating this feature within an additional window or interface. | YUNUS ERDEM GÖKDAĞ | 30/10/2025 | ONLINE |
| 6 | Assess methods for maintaining conversational memory to ensure that discussions remain coherent and do not deviate significantly from the main topic. | OSMAN EREN ÖZEK | 30/10/2025 | ONLINE |